Meetings in Agile

1. Daily Stand-up Meeting (or Daily Scrum)

Purpose: To synchronize team activities and create a plan for the next 24 hours. It's designed to identify potential roadblocks and keep everyone on the same page.

Key Characteristics:

- Time-boxed: Typically 15 minutes, held at the same time and place each day.

- Participants: Development team members, Scrum Master, Product Owner (optional, but encouraged to listen).

- Format: Each team member briefly answers three questions:

  - What did I do yesterday that helped the Development Team meet the Sprint Goal?

  - What will I do today to help the Development Team meet the Sprint Goal?

  - Do I see any impediment that prevents me or the Development Team from meeting the Sprint Goal?

- Focus: It's not a problem-solving session; rather, it's about making commitments to each other for the day and raising awareness of issues. Discussions and problem-solving are deferred to separate, follow-up meetings with relevant individuals.

- Benefits: Improves communication, identifies impediments early, promotes quick decision-making, and keeps the team focused on the Sprint Goal.

2. Sprint Planning Meeting

Purpose: To define what can be delivered in the upcoming Sprint and how that work will be achieved. This meeting sets the stage for the entire Sprint.

Key Characteristics:

- Time-boxed: Typically 8 hours for a one-month Sprint; shorter Sprints will have shorter planning meetings (e.g., 4 hours for a two-week Sprint).

- Participants: Product Owner, Scrum Master, and the Development Team.

- Format: The meeting addresses two main topics:

  - What will be done in this Sprint? The Product Owner presents the highest priority items from the Product Backlog. The Development Team forecasts what they can realistically achieve in the Sprint, based on their capacity and past performance. The selected items form the Sprint Backlog.

  - How will the chosen work be achieved? The Development Team plans the work necessary to deliver the selected Product Backlog Items. This involves breaking down items into smaller tasks, estimating effort, and often discussing design and architectural considerations.

- Output: A well-defined Sprint Goal (a concise statement of the Sprint's objective) and a Sprint Backlog (the list of Product Backlog items selected for the Sprint, along with the plan for delivering them).

- Benefits: Ensures alignment between the Product Owner and the Development Team, creates a shared understanding of the Sprint's objective, and empowers the team to own their commitments.

3. Sprint Retrospective Meeting

Purpose: To inspect how the last Sprint went regarding people, relationships, process, and tools, and to identify and plan improvements to be implemented in the next Sprint.

Key Characteristics:

- Time-boxed: Typically 3 hours for a one-month Sprint; shorter Sprints will have shorter retrospectives (e.g., 1.5 hours for a two-week Sprint).

- Participants: Scrum Master, Product Owner, and the Development Team.

- Format: Guided by the Scrum Master, the team reflects on the Sprint, often discussing:

  - What went well during the Sprint?

  - What could have gone better?

  - What puzzles or impediments did we encounter?

  - What specific actions can we take to improve in the next Sprint?

- Focus: It's a continuous improvement mechanism. The team commits to implementing at least one high-priority improvement from the retrospective in the upcoming Sprint.

- Output: A list of actionable improvements that the team commits to implement in the next Sprint. These improvements are often added to the Sprint Backlog for tracking.

- Benefits: Fosters a culture of continuous learning and improvement, enhances team collaboration, and helps address issues before they become major problems.